Project Implementation Plan

Smart Prompt Optimization for Reducing LLM API Cost

Generative AI [7CS 1018]  |  Alliance School of Advanced Computing  |  7th Semester
Batch 2023-2027  |  Mentor: Ms. Lalli K

# 1. Project Overview

This project builds a prompt optimization framework that reduces the input tokens sent to a Large Language Model (LLM) while preserving response quality, and quantifies the resulting reduction in API cost. Modern prompts carry long instructions, context and few-shot examples; every unnecessary token increases input-token consumption, inference latency and API expenditure. Aggressive compression, however, can delete semantically important information and degrade answers.

The implementation therefore treats compression as a constrained optimization problem: sweep multiple compression methods at multiple compression levels, measure (compression ratio, API cost, response quality) for each, and select the cheapest configuration that still satisfies a minimum quality constraint.

Design principle: deliberately small tech stack. No LangChain, no vector database, no Docker, no cloud deployment. The compression algorithms are written from scratch - that is the project work itself.

# 2. Objectives -> Implementation Mapping

Every bullet of the Problem Statement (Slide IV) is mapped to a concrete feature.

| # | Objective (Problem Statement) | Implemented as |
| --- | --- | --- |
| 1 | Develop a prompt optimization framework that reduces unnecessary input tokens. | Feature F1: Compression module with 2 compression algorithms |
| 2 | Evaluate multiple compression levels while preserving relevant information. | Feature F1: 7 retention levels per method + side-by-side prompt inspector |
| 3 | Measure the relationship between compression ratio, API cost and response quality. | Feature F2: sweep runner, token counter, cost model, dual quality metrics |
| 4 | Identify an optimal compression level subject to a minimum quality constraint. | Feature F3: constrained optimizer over the measured sweep |
| 5 | Demonstrate measurable cost reduction with acceptable quality degradation. | Feature F4/F5: dashboard, charts and generated report with % savings |

# 3. Tech Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Language | Python 3.11 | Already available on the development machine |
| LLM provider | Gemini Flash via the google-genai SDK | Free tier - real model responses and real token counts at no cost |
| Authentication | GEMINI_API_KEY stored in a local .env file | Key never hard-coded; file stays out of version control |
| Token counting | Gemini count_tokens API, with a word-based estimator fallback | Accurate compression ratios without an extra dependency |
| UI | Streamlit | Local dashboard with one command, no front-end code |
| Data / charts | pandas + matplotlib | Tabular results and static plots |
| Everything else | Python standard library (re, json, csv, math) | No framework, no database, no orchestration tooling |
| Compression algorithms | Implemented from scratch | The core academic contribution of the project |

# 4. Features and Functionalities

## F1 - Prompt Compression Framework (Objective 1 & 2)

Three modes, each parameterised by a target retention ratio:

| Method | Technique | Inspired by |
| --- | --- | --- |
| baseline | Original prompt, untouched (ratio 1.0) - the control group | Cost baseline |
| lexical | Token-level scoring: keep numbers, proper nouns, defined terms, rare/high-IDF words; drop stopwords and low-information tokens | LLMLingua / LLMLingua-2 |
| sentence | TF-IDF sentence scoring against the user question; keep the top-ranked sentences, restored to their original order | Liskavets et al., AAAI 2025 (context-aware sentence encoding) |

Compression levels (retention ratios): 1.00, 0.90, 0.75, 0.60, 0.45, 0.30, 0.15

Level 1.00 = no compression; level 0.15 = keep only 15% of the original tokens.

Compression ratio = tokens_after / tokens_before, reported for every run.

## F2 - Measurement Pipeline (Objective 3)

Sweep runner: executes every (dataset item x method x level) combination through Gemini.

Logging per run: item id, method, level, input tokens, output tokens, latency, raw response.

Cost model: tokens x published Gemini Flash price table (editable constant), aggregated per query, per level and per method; percentage saving vs. baseline.

Quality metric A - Token-F1: pure-Python token overlap between the generated answer and the reference answer. Free, runs on every single cell of the sweep.

Quality metric B - LLM-as-judge: Gemini scores each answer 1-5 against a fixed rubric (correctness, completeness, relevance), run on the baseline and the finalist levels.

Caching: every result is written to JSON, so re-running the analysis costs zero additional API calls.

## F3 - Constrained Optimizer (Objective 4 & 5)

Aggregates mean Token-F1 and mean judge score for every (method, level) cell.

Selection rule: choose the CHEAPEST cell satisfying  mean judge score >= 4.0  AND  mean F1 >= 90% of the baseline F1.

Both thresholds are configurable; the dashboard lets you re-run the selection with different values.

Reports: chosen method and level, cost per query before/after, total saving, tokens saved, quality retained.

## F4 - Streamlit Dashboard

Cost vs. compression and quality vs. compression charts, plus a cost/quality Pareto frontier.

Prompt inspector: original and compressed prompt shown side by side at any level, with the token count of each.

Results table: sortable view of every run.

Recommendation card: the optimal level, its cost, its quality, and the percentage saving.

Threshold controls: re-run the optimizer with a different minimum-quality constraint without re-calling the API.

## F5 - Reports and Artifacts

results/results.csv - one row per run (raw measurements).

results/summary.json - aggregated metrics and the optimizer's recommendation.

results/*.png - charts for direct use in the presentation.

report.md - generated Markdown report with tables and findings.

# 5. Dataset

data/dataset.json - 12 long-prompt question-answering items.

Each prompt is 800-2000 tokens (policy documents, technical documentation, product specs, FAQ sets) so that compression ratios are meaningful.

Each item carries: id, long_prompt, question, reference_answer.

Content is handcrafted / public-domain, so nothing needs to be downloaded and there is no licensing issue.

A short dev subset (3 items) is used for smoke tests before the full sweep.

# 6. Execution and API Budget

| Run | Calls | Notes |
| --- | --- | --- |
| Full sweep | approx. 170 | 12 items x 7 levels x 2 methods + 12 baseline runs |
| LLM-as-judge pass | approx. 40 | Baseline plus finalist levels only |
| Total | approx. 210 | Well inside the Gemini free-tier quota |

Requests are throttled to stay below the free-tier rate limit (about 15 requests/minute); a full sweep takes roughly 6-8 minutes.

Single entry point: python main.py --run-all (smoke test, sweep, scoring, optimization, charts, report).

Dashboard: streamlit run app.py

# 7. File Structure

main.py                  CLI entry point (smoke / sweep / optimize / report)

app.py                   Streamlit dashboard

src/compressor.py        compression methods and levels

src/llm.py               Gemini wrapper: calls, token counting, retry, cache

src/cost.py              pricing model and cost aggregation

src/metrics.py           Token-F1 and LLM-as-judge scoring

src/optimizer.py         sweep aggregation and constrained selection

src/dataset.py           dataset loading and validation

data/dataset.json        12 long-prompt QA items

results/                 results.csv, summary.json, charts

report.md                generated findings report

requirements.txt         google-genai, streamlit, pandas, matplotlib, python-dotenv

README.md                setup and usage instructions

.env                     GEMINI_API_KEY (local only, not committed)

# 8. Setup Steps

Step 1: pip install -r requirements.txt

Step 2: Create a .env file containing GEMINI_API_KEY=<your key>

Step 3: python main.py --smoke          # 3-item pipeline test, verifies the key works

Step 4: python main.py --run-all        # full sweep, scoring, optimization, charts, report

Step 5: streamlit run app.py            # open the dashboard

# 9. Known Limitations (to state honestly in the presentation)

Cost is simulated: real token counts multiplied by published per-million-token prices, not an actual provider invoice.

The judge model belongs to the same family as the generator model, which introduces mild self-preference bias - Token-F1 is reported alongside it as an independent check.

The dataset has 12 items; conclusions are indicative rather than statistically powered.

Lexical and sentence compression are heuristic methods; a learned/perplexity-based compressor is out of scope for this micro project.

# 10. Explicitly Out of Scope

Model routing / selecting between providers (CORAL, CostRoute) - related work only.

Fine-tuning, training or deploying any model.

Web deployment, authentication, multi-user support, database persistence.

Automatic prompt instruction rewriting (evolutionary optimization as in CAPO).

Plan prepared for review - implementation follows this document as the specification.